| Item | Description | Responsible Developer | ECD* | STATUS** | Comments |
| --- | --- | --- | --- | --- | --- |
| 1 | The pitch should be able to be changed on a song | Kayla | 2/2/26 | complete |  |
| 14 | The tempo should be able to be changed on a song |  |  | complete | May need to add music to laptop first before testing on a mobile device |
| 15 | tempo and pitch should have sliders with reset buttons |  | 2/9/26 | complete |  |
| 17 | The switch for pitch change should be a scale with set values or limits on either side of the scale. |  |  | complete |  |
| 6 | The Product should have an easy to use layout with different sections for music, the playlist and editing |  | 2/16/26 | complete |  |
| 10 | The user should be able to change the themes general colors for personalization. |  |  | complete |  |
| 7 | The product should have a light mode and dark mode variant |  | 2/23/26 | complete |  |
| 12 | The app should have a defining logo to make it easy to notice in the app store. |  |  | complete |  |
| 19 | the app should display the song playing in a way that shows time stamps |  | 3/2/26 | complete |  |
| 4 | The user should be able to clip the song at any length with whatever pitch is set with the product. |  |  | complete |  |
| 3 | The product should be able to see the information from each song and edit it. |  | 3/9/26 | complete |  |
| 5 | The product should enable the user to download altered pitches/tempo of the entire song to their playlist. |  |  | complete |  |
| 13 | The app should track user downloads and progress of current downloads. |  | 3/16/26 | Complete |  |
| 16 | User should get to see information of the song they want to download with every edit visible before making sure they are ready to download it |  |  | complete |  |
| 11 | The product will be made into an app and be available on android devices. |  | 3/23/26 | In progress |  |
| 2 | The product should be able to access all of the user’s songs. |  |  | In progress |  |
| 21 | The app should ask permission into the user’s music before anything is seen from the user’s device. |  | 3/30 | Not Started |  |
| 20 | The app should describe the latest logs on what’s been changed or added per update |  |  | Not Started |  |
| 18 | The app should have security on it that prevents corrupted music into its library |  | 4/6 | Not Started |  |
| 9 | The product should play the music in order, random and repeat based on user needs. |  |  | Not Started |  |
| 8 | Have a help button on the product to give information on how to use it and descriptions on each button |  | 4/13 | Not Started |  |

*ECD – Estimated Completion Date

**Not Started, In Progress, or Completed