|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Item** | **Description** | **Responsible**  **Developer** | **ECD\*** | **STATUS\*\*** | **Comments** |
| 1 | The application must be created | Kayla | 9/26/25 | completed |  |
| 2 | Create basic gui and screens | 10/3/25 | In progress |  |
| 3 | Create the screen sections | 10/10/25 | Not Started | the individual song screen  Loading screen  Song selection screen |
| 4 | Create buttons for at least one screen | 10/17/25 | Not Started | Start working on sizings as well if not done in last section |
| 5 | Create buttons for two screens | 10/24/25 | Not Started |  |
| 6 | Finish buttons for all screens | 11/14/25 | Not Started |  |
| 7 | Make the buttons start functioning | 11/28/25 | Not Started |  |
| 8 | The basics of an app must be created. The basic setup of an android app | 12/6/25 | Not Started |  |
| 9 | Help button for ease of use | 12/20/25 | Not Started | Less important from here down to be done by the end of semester.  \*Can be done out of order if finished with 9 early |
| 10 | Shift to more nonfunctional elements and focus on app design by choosing a theme for app | 1/9/26 | Not Started | \*Can be done out of order if finished with 9 early |
| 11 | Create multiple sections for the opening of the app, the cover, how to display the music, etc. | 1/23/26 | Not Started | Basically adding more screens as necessary  \*Can be done out of order if finished with 9 early |
| 12 | Have a dark and light theme added | 2/13/26 | Not Started | \*Can be done out of order if finished with 9 early |
| 13 | Add other customization functions | 2/27/26 | Not Started | \*Can be done out of order if finished with 9 early |

\*ECD – Estimated Completion Date

\*\*Not Started, In Progress, or Completed