|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Item** | **Description** | **Responsible**  **Developer** | **ECD\*** | **STATUS\*\*** | **Comments** |
| 1 | The basics of an app must be created. The basic setup of an android app | Kayla | 9/26/25 | In progress |  |
| 2 | The app must be tested to be able to use music from users playlist and access all songs | 10/3/25 | Not Started | May need to add music to laptop first before testing on a mobile device |
| 3 | The app must ask permission to use the users music first after making sure it works at all | 10/10/25 | Not Started | Might be an issue testing when not moved to mobile app yet so skippable |
| 4 | Should work like a music player with music name orders, repeat and random functions. | 10/17/25 | Not Started |  |
| 5 | Should allow user to see information per song like a regular music play like artist and album | 10/24/25 | Not Started |  |
| 6 | Should allow user to change pitch and tempo | 11/14/25 | Not Started |  |
| 7 | Should erase edits to song once the tempo and/or pitch is reset | 11/21/25 | Not Started |  |
| 8 | Should have a function to clip present song at any time within the song | 11/28/25 | Not Started |  |
| 9 | Should be able to download songs once edited | 12/6/25 | Not Started |  |
| 10 | Help button for ease of use | 12/20/25 | Not Started | Less important from here down to be done by the end of semester. |
| 11 | Shift to nonfunctional elements and focus on app design by choosing a theme for app | 1/9/26 | Not Started |  |
| 12 | Create multiple sections for the opening of the app, the cover, how to display the music, etc. | 1/23/26 | Not Started |  |
| 13 | Have a dark and light theme added | 2/13/26 | Not Started |  |
| 14 | Add other customization functions | 2/27/26 | Not Started |  |

\*ECD – Estimated Completion Date

\*\*Not Started, In Progress, or Completed